## **✅ Medcor Tasks**

### **🗓 This Week**

#### **🔷 Frontend Engineers**

* Review chatbot UI bugs on mobile (mic button, responsiveness).
* Replace mic button with gesture-based or voice-activated input (e.g., tap-to-talk).
* Test DeepBrain avatar rendering and fallback behavior.
* Document UX inconsistencies and send to backend if related to logic issues.

#### **🔶 Backend Engineers**

* Debug audio/video issues that cause avatar fallback failures.
* Assist in removing watermark by deploying app to live domain.
* Prepare logging for chatbot interactions and error handling.
* Investigate backend service issues affecting chatbot stability.
* Outline architecture for WhatsApp integration and appointment booking logic.

### **📅 This Month**

#### **🔷 Frontend Engineers**

* Polish chatbot responsiveness across mobile and desktop.
* Finalize voice-to-text input improvements.
* Refactor UI for chatbot-based booking flow.
* Add user feedback and animations for smoother interaction.
* QA test complete chatbot flow (greeting → question → avatar response).

#### **🔶 Backend Engineers**

* Improve handling of Haygen credits to optimize response behavior.
* Implement WhatsApp integration backend service.
* Finalize database entries and API for appointment scheduling.
* Collaborate with frontend on API usage and response handling.
* Conduct performance testing for chatbot stability under load.

### **🔧 Task: Remove Watermark from DeepBrain Avatar in Medcor**

**Issue:** The watermark from the DeepBrain avatar is currently visible during chatbot interactions.

**Cause:** The SDK shows a watermark when used on localhost. According to DeepBrain support, this is expected behavior. Once the web app is deployed to a proper domain (non-localhost), the license check will validate successfully and the watermark will be removed.

**Action Steps (Backend):**

* Deploy the Medcor web app to a staging or production domain (other than localhost).
* Confirm the license check runs successfully.
* Verify that the watermark is no longer visible.
* Report and document the outcome.